Manara OS

Deployment Recommendation

Honest take · Final architecture decision

| Audience | Founder |
| --- | --- |
| Decision needed | Where to host frontend, backend, database, file storage, mobile apps |
| Status | Final — proceed with this stack |
| Estimated cost | ~$20–45/month at trial scale |
| Time to live | ~90 minutes hands-on + 1–24h DNS propagation |

# Short answer

You need 3 platforms, not 1. Railway alone is technically possible but suboptimal for the frontend. Here is the recommended split:

| Layer | Platform | Why |
| --- | --- | --- |
| Frontend (web portal) | Vercel | Made by Next.js team — zero-config, global edge CDN, free tier covers your first 5 customers |
| Backend API | Railway | Already configured (railway.json in repo), Dockerfile ready |
| Postgres + Redis | Railway | Co-located with API = low latency, single dashboard |
| File storage (S3) | AWS S3 me-south-1 | UAE data residency requirement — separate from Railway |
| Mobile apps (5) | Expo EAS | Already configured, builds + submits to App Store / Play Store |

# Why this split

## Why NOT just Railway for everything

- Railway static hosting for Next.js works but has no edge CDN → ~800 ms first-paint for users outside the region your container runs in

- Vercel serves the web app from 100+ edge locations globally — UAE users get ~50 ms first-paint

- Vercel is free for your scale; Railway charges for the same bandwidth

- Next.js Server Components / ISR / Image Optimization all "just work" on Vercel; on Railway you would be fighting it

## Why Railway for API + DB

- Postgres + Redis + your NestJS API in one project → internal networking, no egress costs between services

- railway.json is already in the repo

- $5/mo starter → ~$25–50/mo at trial-scale → scales linearly with customers

- One dashboard for DB metrics, logs, env vars, deploys — minimal ops overhead

## Why S3 separately

- UAE PDPL data residency: documents, lease PDFs, photos must stay in-region

- AWS S3 me-south-1 (Bahrain) is the closest UAE-resident region

- Railway has no built-in object storage — you would lose the data residency story that enterprise PMs will ask about

# Cost breakdown — month 1

| Item | Cost |
| --- | --- |
| Railway (Postgres + Redis + API) | $15–25 |
| Vercel (web portal — Hobby tier) | $0 |
| AWS S3 me-south-1 (≤ 10 GB) | $1–3 |
| Domain (.ae or .com) | $4–15 |
| Sentry (free tier) | $0 |
| Better Uptime (free tier) | $0 |
| Total month 1 | ~$20–45 / month |

At scale:

- 10 paying customers: ~$80–150 / month

- 50 paying customers: ~$300–500 / month

At ~$5,000 MRR these costs are a rounding error.

# Where things go (concrete domain map)

manaraos.ae

├── app.manaraos.ae      → Vercel (Next.js web portal)  [already deployed]

├── api.manaraos.ae      → Railway (NestJS API + Postgres + Redis)

├── status.manaraos.ae   → Better Uptime status page (free)

├── cdn.manaraos.ae      → AWS S3 me-south-1 (optional, CloudFront in front)

└── docs.manaraos.ae     → Documentation site (later)

# Mobile apps deployment

Build pipeline: Expo EAS (already configured in each mobile-*/ app folder).

cd apps/mobile-owner  && eas build --platform all --profile production

cd apps/mobile-tenant && eas build --platform all --profile production

cd apps/mobile-vendor && eas build --platform all --profile production

cd apps/mobile-pm     && eas build --platform all --profile production

# Submit to stores

eas submit -p ios

eas submit -p android

### Prerequisites you must own

- Apple Developer account: $99 / year (https://developer.apple.com/programs/)

- Google Play developer account: $25 one-time (https://play.google.com/console/signup)

- Verified Apple ID + Google account in your or your company's name

- App Store screenshots (5.5", 6.5", 6.7" for iOS) + Play feature graphic

# Alternatives I considered but do NOT recommend

| Option | Verdict | Why |
| --- | --- | --- |
| AWS everything (ECS + RDS + ElastiCache + CloudFront) | REJECT | Massive complexity, 3-week setup, $200+/mo minimum even idle. Save for 50+ customer scale. |
| Render | MAYBE | Decent, but Railway has better DX + free tier. Tie-breaker goes to Railway. |
| Fly.io | REJECT | Multi-region is nice but Fly has no UAE region — defeats the data-residency purpose. |
| Heroku | REJECT | Salesforce killed the free tier, expensive at scale, dyno restarts hurt UX. |
| DigitalOcean App Platform | MAYBE | Works, but managed Postgres pricing is rough at scale. |
| Self-host on a VPS | REJECT | You will spend 5 hours/week on ops you should spend selling. |
| Single-platform Railway for web + API | REJECT | First-paint latency hurts demos. Vercel is free anyway. |

# Honest caveat about Railway

Railway had some uptime wobbles in 2024. For your first 5–10 customers it is fine. Plan to migrate to AWS me-south-1 RDS + ECS once you are past ~$10k MRR — that is when enterprise customers start contractually requiring data residency, multi-AZ HA, and VPC isolation.

Until then, Railway is the right call. Premature optimisation kills startups.

# Action plan — 6 steps, ~90 minutes hands-on

## Step 1 — Buy domain (10 min)

- Recommended: Namecheap (no UAE entity needed) — ~$50/year for .ae

- Alternative (if you have a UAE trade licence): 1stdomains.ae for .ae prestige

- Placeholder: use .com or .app initially — swap later

## Step 2 — Provision Railway (20 min)

- Sign up at https://railway.app via GitHub

- New Project → Provision PostgreSQL → wait 30 sec

- + New → Database → Add Redis

- + New → GitHub Repo → select this repo (manara-os)

- Railway auto-detects railway.json → builds with Dockerfile

## Step 3 — Set env vars on Railway (15 min)

Copy from .env.production.example. At minimum:

NODE_ENV=production

DATABASE_URL=${{Postgres.DATABASE_URL}}

REDIS_URL=${{Redis.REDIS_URL}}

JWT_SECRET=$(openssl rand -base64 48)

JWT_REFRESH_SECRET=$(openssl rand -base64 48)

PII_ENCRYPTION_KEY=$(openssl rand -base64 48 | head -c 32)

PII_ENCRYPTION_SALT=$(openssl rand -base64 24 | head -c 16)

CORS_ORIGINS=https://app.manaraos.ae,https://manaraos.ae

IMPORTANT: Save these secrets to a password manager simultaneously. Losing PII_ENCRYPTION_KEY = losing all encrypted PII data permanently.

## Step 4 — Wire DNS (15 min + 1–24h propagation)

At your registrar, add these records:

CNAME  app  → cname.vercel-dns.com

CNAME  api  → <your-railway-domain>.up.railway.app

A      @    → 76.76.21.21  (Vercel apex)

Then in Railway → API service → Networking → Custom Domain → add api.manaraos.ae.

In Vercel → Settings → Domains → add app.manaraos.ae.

## Step 5 — Run migrations + seed (10 min)

brew install railway

railway login

railway link  # select project + manara-api service

railway run npx prisma db push --schema=packages/database/prisma/schema.prisma --skip-generate

railway run npx tsx packages/database/prisma/seed.ts

railway run npx tsx packages/database/prisma/seed-extras.ts

railway run npx tsx packages/database/prisma/seed-enrichment.ts

## Step 6 — Smoke test (5 min)

- curl https://api.manaraos.ae/api/v1/health → expect {"status":"ok"}

- Open https://app.manaraos.ae in incognito → log in with +971501000002 / OTP 123456

- Click through 5 features → confirm data renders

# What you do NOT need to do today

- Set up AWS account — leave that for when first customer asks for data residency

- Configure Twilio / OpenAI / Stripe API keys — system runs in simulation mode without them

- Set up CI/CD — Railway auto-deploys on git push

- Buy enterprise observability — Sentry free tier + Better Uptime free tier suffice

- Worry about scaling — Railway autoscales until you hit ~$200/mo, then talk to them

# When to graduate from Railway to AWS

| Trigger | Action |
| --- | --- |
| First enterprise prospect asks for data residency proof | Move S3 buckets to me-south-1 if not already |
| First contract requires SLA > 99.9% | Move Postgres to RDS multi-AZ |
| MRR > $10k or > 20 customers | Plan full AWS migration during a quiet sprint |
| First SOC 2 audit | Migrate to AWS for the audit-friendliness |
| Pen-test surfaces single-region risk | Add multi-region failover |

# TL;DR for the impatient

Buy domain → sign up Railway → push to GitHub → wait 24h for DNS → first prospect demo on real URL tomorrow.

Total cost: ~$20–45 / month until you are at 10+ customers.

Total time-to-live: 90 min of hands-on work + DNS propagation wait.

The platform is ready. The deployment is the easy part. The bottleneck is now sales, not engineering.

## Related documents

- sales-kit/05-deployment-guide.md — click-by-click Railway + Vercel guide

- HUMAN_TASKS.md — everything else humans must do (Twilio approval, payment gateway, legal)

- .env.production.example — every env var the API supports

- railway.json — Railway deployment config (already in repo)

Document generated: 2026-05-28  ·  Manara OS  ·  Confidential